## Slide 1: IS739 INFORMATION SYSTEMS IN ORGANIZATIONAL DESIGN AND APPLIED SYSTEM THINKING Systems Failures Thinking Case Study
M. Alphan Karadeniz

## Slide 2: Case Study: Daleside Development Group
A Study of Failure of System Built Housing Projects
Construction and Building industry case
Might be valid for all industries and managers

## Slide 3: What Happened?
Demand for housing increased in 1950s and 1960s
System building methods were introduced to Reduce time and cost for construction
New «system built public housing» methods utilized like kit-building
What was the result?
In the short term They achieved cutting costs and reducing time
In the long term  not so.

## Slide 4: And Later?
By the mid-1980s at least 170 000 houses + hundreds of tower blocks deteriorated
Tenants suffered ill-health and loss of amenity
Local authorities were under pressure on two costly options:
  Remedial treatment
  Destruction and replacement
  An Analyst, whose client is a local authority director of housing, started to work…

## Slide 5: Objectives of Analyst
Develop own career
Influence the direction of housing policy
Advise client on potential pitfalls
Long Term - Personal
Long Term - Project
Short Term – Project
Gain some insight into system-built housing situation in time available
See what lessons could be learned in time available
Analyze situation competently
Manage time effectively
Manage data collection effectively
Manage analysis effectively
Manage reporting effectively
Short Term – Project
Short Term – Project
Short Term – Project
Short Term - Project

## Slide 6: Where to Start?
Data Collection
Sources:
  Personal observations
  Personal interviews
  Literature search (reports, documents, press cutting)
  Telephone enquiries
  TV reports

## Slide 7: Analysis
Follow Systems Failures Methodology
Stage 1: Describe the failure situation
Stage 2: Comparison with paradigm
Stage 4: Learning
Stage 3: What do comparison mean?

## Slide 8: Stage 1: Systems Description and Paradigm Selection
To assemble key SYSTEMS to work on…
Awareness
  Public housing experienced difficulties
  More dwellings required in a cheaper way
  Homeless people waiting
  Housing aids from central government cut

## Slide 9: Stage 1: Systems Desc. and Paradigm Select.
Commitments
  Director of housing (client-problem owner) told;
    «I am aiming for success not failure»
Testing
  Is the client’s purpose relevant to the failure situation? YES
  Is the commitment goal-oriented? YES
  Is analysis more important than action at present? YES
  Is analysis need-driven rather than just to satify curiosity? YES
The test results indicate that systems analysis is warranted.

## Slide 10: Stage 1: Systems Desc. and Paradigm Select.
Separation of Systems
  Which area should be focused?
    New build  Daleside Development Group Project for «System Building».
    Maintenance and improvement
    Housing the homeless

## Slide 11: Stage 1: Systems Desc. and Paradigm Select.
Separation of Systems (description of the system)
  DDG was a consortium formed by 4 city councils in 1960s. In 1968, the group disbanded
  DDG senior management did not met in 1968 – 1982
  Over that 14 years; water seepage, dampness, mould and fungus were problems for tenants
  Physical and mental health of tenants were affected
  DDG houses were in an advanced decay (Although their life time expected 60 years)
  The national media focused on DDG scandal

## Slide 12: Stage 1: Systems Desc. and Paradigm Select.
Separation of Systems
  More elements to be considered
  Management left Designer (Richard Stevenson) to choose system building method
  Swallow Construction put in a very low bid and were accepted
  Stevenson blamed
    Swallow for underestimating the difficulties involved in building to his complex design
    Factories where the prefabricated panels made
    Poor workmanship

## Slide 13: Analyst summarize his perception of the DDG situation in a rich picture

## Slide 14: Stage 1: Systems Desc. and Paradigm Select.
Likely components in DDG Project System
Within SYSTEM
Four chairmen
Designer (Stevenson)
In the Environment
Tenants
Swallow Construction
Briefing for designer
Design
Factory making pre-cast components
Factory quality control
Government finance
Tendering
Construction
Workmanship on site
Repair / Maintenance
Checks on materials
Fire precautions

## Slide 15: Stage 1: Systems Desc. and Paradigm Select.
Selection
  «New build» exhibited apparently significant failures
DETAILED DESCRIPTION OF SYSTEM
Components
  Previous list was a adjusted and summarized as a system map 

## Slide 16
Stage 1: Systems Desc. and Paradigm Select.
Components

## Slide 17
Stage 1: Systems Desc. and Paradigm Select.
Components

## Slide 18
Inputs
  Wider system policies,
  management skills,
  resources,
  design skills,
  repertoire of building methods,
  prefabrication skills,
  materials,
  tenants
Stage 1: Systems Desc. and Paradigm Select.

## Slide 19
Outputs
  System-built estates (largely unserviceable)
  Sitting tenants (largely dissatisfied)
  Complaints from tenants to GPs, DDTAG (the tentants’ action group), the press
Stage 1: Systems Desc. and Paradigm Select.

## Slide 20
Environment
  Government, physical environment, public and political pressures, Swallow construction, prefabricators, DDTAG
Structure
  Appearent DDG subsystems
    Design
    Tendering
    Construction
    Allocation
    Repairs and Maintenance
Stage 1: Systems Desc. and Paradigm Select.

## Slide 21
Variables
  Lots of variables listed
  Iterative adjustment to make more manageable
Stage 1: Systems Desc. and Paradigm Select.

## Slide 22
Relationship between Variables
Stage 1: Systems Desc. and Paradigm Select.

## Slide 23
Apparently Significant Failures (in 4 categories)
  Pre- Construction
    Managers gave the designer too much latitude
    No check for NBA certificate
    Poor investigation on tenderers
  Construction
    Lack of quality monitoring (prefabrication and workmanship)
Stage 1: Systems Desc. and Paradigm Select.

## Slide 24
Apparently Significant Failures (in 4 categories)
  Structural failures after completion
    Concrete panels did not fit – no watertight connections
    Bad sealings  rain penetration
    Bad insulation  high heating bills
    Load cracks
  Management failures after completion
    Chairmen met only once in 14 years
Stage 1: Systems Desc. and Paradigm Select.

## Slide 25
Appropriate Paradigms
  Apparently relative models from the repertoire:
Stage 1: Systems Desc. and Paradigm Select.

## Slide 26: Stage 2: Comparison
5 comparisons between system and paradigms
    FSP, Control, Communication, Cascade, Fault Tree

## Slide 32: Stage 3: Meaning of Comparisons
Formal system paradigm vs the DDG project system
What are discrepancies between FSP and DDG?
  No actual control subsystem (4 chairmen met only one in 14 years)
  No formal performance monitoring sub-system (only informal way)
 | Paradigm | 
 | Desirable | Undesirable
No / Few Discrepancies |  | 
Many Discrepancies | X | 

## Slide 33: Stage 3: Meaning of Comparisons
Control paradigm vs the DDG project system
What are discrepancies between Control and DDG?
  No proper monitoring during design, tendering and construction
  No control action during design, tendering, construction and the post-construction until tenants’ complaints
 | Paradigm | 
 | Desirable | Undesirable
No / Few Discrepancies |  | 
Many Discrepancies | X | 

## Slide 34: Stage 3: Meaning of Comparisons
Communication paradigm vs Designer’s checking of Swallow’s tender
No sufficient data to say mismatch. There appears to be a match since it seems there was a communitaicotn (designer asked question to Swallow and got answers).
But...
  What was the communication channel?
  Why receiver failed to percieve the difficulties?...
Further iteration involving data collection needed
 | Paradigm | 
 | Desirable | Undesirable
No / Few Discrepancies | X | 
Many Discrepancies |  | 

## Slide 35: Stage 3: Meaning of Comparisons
Cascade paradigm vs Structural failure of panels culminating in water pouring into rooms
There is a direct match for Positive Feedback loops
  …the more the concrete panels fail to fit together; the greater the stress on concrete links…
  ...the greater the stress on the concrete links; the more the panels do not fit together properly…
 | Paradigm | 
 | Desirable | Undesirable
No / Few Discrepancies |  | X
Many Discrepancies |  | 

## Slide 36: Stage 3: Meaning of Comparisons
Fault tree paradigm vs Structural failure of panels culminating in water pouring into rooms
There is a direct match, as expected from cascade comparison.
 | Paradigm | 
 | Desirable | Undesirable
No / Few Discrepancies |  | X
Many Discrepancies |  | 

## Slide 37: Stage 4: Lessons
Apparent failures of the DDG project system offer:
Proper management needed, i.e. Competent direction and control
Effective monitoring of every phase required
Communication on a formal written basis required
Potential difficulties for the design and construction shall be highlighted.
Strict quality control checks required fro prefabricated units and on-site construction.

## Slide 38: Thanks